Release 0 , Week 6 |Minutes/Report

## 30/10/2019 | 09:00am//13:30pm | Location: NYP@SIT L4E / NYP@SIT UoG Office

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Rech Leong | | Type of meeting | Requirements Gathering | | Note taker | Rech Leong | |  |  | | Attendees Rech Leong  Prof. Sye Loong |

# Agenda topics

* + - Requirements Gathering
      * Meeting with Prof. Sye Loong at 1.30pm (30/10/19)

To give an informal progress update of research findings thus far

Ask about ways to take on the literature review

Ask about what formulae should or should not be included

To mention the school’s progress on providing the VM for students

To describe their difficulty and need for up to a couple of weeks to prepare the VMs

|  |  |  |
| --- | --- | --- |
| Notes and Suggestions |  |  |

* Second Milestone (Until Dec 2019)
  + To setup TrojanNN on Ubuntu Virtual Machine upon approval
    - Replicate the model used in the research papers
  + Decide on ways to extend the attack/transferability
  + Before VM is up, to continue replicating the attack on windows
* Literature review
  + To be done by Dec 2019

|  |  |  |
| --- | --- | --- |
| Decisions |  |  |

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| Pending VM assignment | Rech Leong | 14/11/2019 | 5:00pm |
| Literature Review on TrojanNN and other adversarial attacks against image detection neural networks | Rech Leong | 30/11/2019 | 5:00pm |
|  |  |  |

**PICTURES OR ANY OTHER RELEVANT RESOURCES**

NIL