# Release 0 , Week 1 |Minutes/Report

## 23/09/2019 | 10:00am |  Location: NYP@SIT L4B / NYP@SIT UoG Office

| ### Meeting called by; Rech Leong. ### Type of meeting; Requirements Gathering. ### Note taker; Rech Leong. | ### Attendees Rech Leong Prof. Sye Loong |
| --- | --- |

# Agenda topics

    - Requirements Gathering

      - Meeting with Prof. Sye Loong at 2pm

        - To find out more about project scope

        - To understand what is expected of the student(s)

        - To understand the problem domain before undertaking of tasks

        - Questions to ask:

          - What are the automated systems to be studied/discussed in this project?

          - What are the relevant research that needs to be done?

          - Are there any existing research material that applies to the problem domain?

          - Is there any development needed for this project?

          - What is expected of the current milestone and the next milestone?

| # Notes and Suggestions |  |  |
| --- | --- | --- |

- First Milestone (4 to 5 weeks)

  - Research on adversarial attacks on machine learning systems

    - How they were done

    - What hardware/software they used

    - What were the impacts of these attacks

    - Why were these done

  - Progress Report

    - With references and links to the relevant research papers

    - Time spent each day

  - Based on Research findings

    - What is the scope we want to use for demonstration

    - What hardware do we need

- Subsequent Milestones

  - Based on scope identified

    - Determine the possible ways to attack the system

    - Perform these attacks

    - Mitigate these attacks

  - Identify why these attacks happen and how to mitigate them in order to

    - Determine the benefits

      - Identify repercussions possible

      - Justify why it is necessary to mitigate these attacks

| # Decisions |  |  |
| --- | --- | --- |

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| Document Requirements | Rech Leong | 23/09/2019 ¦ 5:00pm |
| Document Project Scope | Rech Leong | 23/09/2019 ¦ 5:00pm |
| Research on adversarial attacks thus far and how they were done | Rech Leong | 26/09/2019 ¦ 5:00pm |

PICTURES OR ANY OTHER RELEVANT RESOURCES